# CSW Agent — Tanium Deployment Checklist

One-page field guide for deployment teams

May 2026

Repo: github.com/chandrapati/CSW-Agent-Installation-Guide · Full runbook: tanium/README.md

## Critical rule

Write user.cfg with the activation key in the install directory before Tanium runs any install command. Without it, the agent may install but stay Not Active / unauthorized in the CSW UI.

ACTIVATION_KEY=<from CSW UI → Manage → Agents → Install Agent>
HTTPS_PROXY=http://proxy.example.com:8080   # optional

## Pre-flight (CSW admin)

| Step | Done |
| --- | --- |
| Confirm target tenant, scope, OS, and sensor type (Visibility vs Enforcement) | ☐ |
| Open Manage → Agents → Install Agent; copy activation key (treat as secret) | ☐ |
| Download installer bundle or script for the same choices | ☐ |
| Confirm outbound 443/TCP (and on-prem collector/enforcer ports if applicable) | ☐ |
| Configure EDR/AV exclusions on endpoints before deploy | ☐ |
| Store activation key in Tanium package variable (not plain-text Git) | ☐ |

## Package contents (same folder on every endpoint)

| File | Required |
| --- | --- |
| user.cfg (with ACTIVATION_KEY pre-staged) | Yes |
| ca.cert | Yes |
| site.cfg | Yes |
| sensor_config | Yes |
| sensor_type | Yes |
| enforcer.cfg | If enforcement |
| TetrationAgentInstaller.msi (Windows) or .rpm/.deb/.sh (Linux) | Yes |

Suggested paths: Linux /opt/tanium/csw/ · Windows C:\Program Files\Tanium\csw\

## Tanium Deploy package steps (order matters)

| # | Package step | Done |
| --- | --- | --- |
| 1 | Stage user.cfg — run stage-user-cfg script with CSW_ACTIVATION_KEY from Tanium variable | ☐ |
| 2 | Deploy full Cisco bundle (site files + installer) to install directory | ☐ |
| 3 | Install — Linux: tanium-linux-install.sh · Windows: tanium-windows-install.ps1 | ☐ |
| 4 | Success criteria: exit code 0 + service Running (csw-agent / CswAgent) | ☐ |
| 5 | Pilot wave → production waves; confirm CSW UI shows host Running within 1–2 min | ☐ |

## Post-deploy verification

| Check | Linux | Windows |
| --- | --- | --- |
| Service running | systemctl is-active csw-agent | Get-Service CswAgent |
| CSW UI | Manage → Agents → Software Agents — status Running, correct scope | Same |

## If something fails

| Symptom | First action |
| --- | --- |
| Not Active / unauthorized | Verify user.cfg existed before install; regenerate key in CSW UI if rotated |
| TLS / certificate errors | Re-ship full bundle; confirm ca.cert from this cluster |
| Proxy errors | Add HTTPS_PROXY to user.cfg; redeploy |
| MSI/script errors | Collect verbose log; check EDR block |

Full troubleshooting: operations/06-troubleshooting.md

Draft v1 — cross-check against the Cisco Secure Workload User Guide for your release before production use.